Planning Logic

A Sprint is a fixed time period in which the development team completes a group of user stories.

An Epic is a major feature of the project. Each Epic is divided into smaller User Stories (USN).

A User Story is a small task that delivers one feature of the application.

A Story Point represents the effort required to complete a user story.

Story point

| Story Point | Effort Level |
| --- | --- |
| 1 | Very Easy Task |
| 2 | Easy Task |
| 3 | Moderate Task |
| 5 | Difficult Task |

Sprint 1

Epic 1 – Patient Registration & Service Portal Setup

| User Story | Story Points |
| --- | --- |

USN-1-Create Patient Registration Page 2

| USN-2-Patient Login & Profile Setup | 2 |
| --- | --- |

| USN-3-Create Diagnostic Test Catalog | 3 |
| --- | --- |

Epic 2 – Appointment Booking

| User Story | Story Points |
| --- | --- |

| USN-4 – Book Diagnostic Test | 3 |
| --- | --- |

| USN-5 – Select Appointment Date & Time Slot | 2 |
| --- | --- |

| USN-6 – Validate Mandatory Fields | 2 |
| --- | --- |

Total Story Point in Sprint 1 = 2+2+3+3+2+2 = 14

Sprint 2

Epic 3 – Booking Validation & Workflow

| User Story | Story Points |
| --- | --- |

| USN-7 – Real-Time Slot Validation | 3 |
| --- | --- |

| USN-8 – Prevent Duplicate Bookings | 3 |
| --- | --- |

| USN-9 – Appointment Approval Workflow | 5 |
| --- | --- |

Epic 4 – Report Management

| User Story | Story Points |
| --- | --- |

| USN-10 – Upload Diagnostic Report | 3 |
| --- | --- |

| USN-11 – Patient View & Download Report | 2 |
| --- | --- |

Total story Point in Sprint 2= 3+3+5+3+2=16

Sprint 3

Epic 5 – Payment & Notifications

| User Story | Story Points |
| --- | --- |
| USN-12 – Automatic Fee Calculation | 3 |
| USN-13 – Payment Status Tracking | 3 |
| USN-14 – Email Notification Templates | 2 |

Epic 6 – Admin Dashboard

| User Story | Story Points |
| --- | --- |
| USN-15 – Dashboard for Appointments & Payments | 5 |
| USN-16 – Role-Based Access Control | 3 |

Total Story Points in Sprint 3

3+3+2+5+3=16

Total Story Points

| Sprint | Story Points |
| --- | --- |
| Sprint 1 | 14 |
| Sprint 2 | 16 |
| Sprint 3 | 16 |

Total Story Points = 46

Velocity= Total Story Points Completed​/ Number of Sprints

Total story Points= 46

No of Sprints= 3

Velocity =46/3

15.33(Story Points per Sprint)

Your team’s velocity is 15 Story Points per Sprint.