Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 09 September 2026 |
| --- | --- |
| Team ID | SWUID2026190415 |
| Project Name | Medical Diagnosis Center by Service Portal (ServiceNow) |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Patient Registration | USN-1 | As a patient, I can register using my personal details. | 2 | High | Lahari |
| Sprint-1 | Patient Registration | USN-2 | As a patient, I receive a registration confirmation email.. | 1 | High | Lahari |
| Sprint-1 | Diagnostic Test Catalog | USN-3 | As a patient, I can view available diagnostic tests. | 3 | High | Lahari |
| Sprint-1 | Appointment Booking | USN-4 | As a patient, I can book a diagnostic test. | 3 | High | Lahari |
| Sprint-1 | Appointment Booking | USN-5 | As a patient, I can choose appointment date and time slot. | 2 | High | Lahari |
| Sprint-2 | Booking Validation | USN-6 | As a receptionist, I can validate available appointment slots.. | 3 | High | Lahari |
| Sprint-2 | Booking Validation | USN-7 | As a receptionist, duplicate appointments are prevented. | 3 | High | Lahari |
| Sprint-2 | Approval Workflow | USN-8 | As a lab manager, I can approve special diagnostic tests. | 5 | Medium. | Lahari |
| Sprint-2 | Appointment Status | USN-9 | As a patient, I can track appointment status. | 3 | High | Lahari |
| Sprint-2 | Report Management | USN-10 | As a lab technician, I can upload diagnostic reports. | 3 | High | Lahari |
| Sprint-2 | Report Management | USN-11 | As a patient, I can download completed reports.. | 2 | High | Lahari |
| Sprint-3 | Payment Management | USN-12 | As a patient, I can pay for diagnostic tests online. | 3 | Medium. | Lahari |
| Sprint-3 | Payment Management | USN-13 | As a patient, payment status is updated automatically. | 3 | Medium. | Lahari |
| Sprint-3 | Email Notifications | USN-14 | As a patient, I receive booking and report notification emails | 2 | High | Lahari |
| Sprint-3 | Admin Dashboard | USN-15 | As an administrator, I can monitor appointments, reports, and payments. | 5 | High | Lahari |
| Sprint-3 | Role-Based Access Control | USN-16 | As an administrator, I can manage users and roles. | 3 | High | Lahari |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 14 | 6 Days | 01 Sept 2026 | 06 Sept 2026 | 14 | 06 Sept 2026 |
| Sprint-2 | 16 | 6 Days | 08 Sept 2026 | 13 Sept 2026 | 16 | 13 Sept 2026 |
| Sprint-3 | 16 | 6 Days | 15 Sept 2026 | 20 Sept 2026 | 16 | 20 Sept 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Total Story Points = 46

Number of Sprints = 3

Velocity=346​=15.33

Average Velocity = 15 Story Points per Sprint

Average Story Points Per Day

Sprint duration = 6 Days

615​=2.5
Average Velocity Per Day = 2.5 Story Points

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts